## Slide 1: Workday Support Network
July 2016
Notes: Print- school assignments, faq’s, and script

## Slide 2: Objectives
  -Learn:
  New WDSN tools
  -Review:
  Workday Training
  -Understand the goal of the Workday roadshow assignments
  -Share your ideas about how to partner with your assigned school
  -Asked to volunteer school assignment gaps

## Slide 3: High Level Workday Timeline
Users Test
Users Test
Human Resources & Payroll
Finance & Purchasing
Dec 17, 2016
Go-Live
July 1, 2017
Go-Live

## Slide 4: High Level Workday Training Timeline
Support
Human Resources & Payroll
Finance & Purchasing
July 1, 2017
Go-Live
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Train
Train
Support
2016
2017
Train
Performance Evaluations
Managers
Employees
Managers communicate training expectations to team
Managers trained first: Mandatory 4 hour blended training in October
3 hour classroom with required e-learning pre-requisite before class
Optional: Basic Computer Skills class (summer/fall of 2016)
Employees attend mandatory 3 hour Workday training Nov/Dec
Classroom training or e-learning blend with 1:1 skill demo
Dec 17, 2016
Go-Live
Training
Support
Staff Meeting overviews
Classroom Training
Skill Demos
Online Videos
Just in Time Job Aids
On site/Dept point people
FAQs and Tech Tips
Follow Up Activities
Service Desk Support
Human Resources & Payroll Rollout

## Slide 5: Roadshow School Assignments
Goal:
-To have everyone in every school know:
What Workday is and its benefits to the district
When Workday is coming
Workday training requirements and logistics
- To have everyone in every school see:
Workday@CMSD website
Workday demonstration
5

## Slide 6: Roadshow School Assignments
How:
-Each school is assigned a Workday Partner Team
-The team consists of the respective
HR Partner
Finance Partner
Barrier Breaker
WDSN Secretary or Principal
If each WDSN secretary and principal covers three schools, all the schools will have a complete team.
6

## Slide 7: Roadshow School Assignments
Progress:
Thank you to all of you who have sent me their school preferences!
We already have about half the schools covered!
7

## Slide 8: Roadshow School Assignments
Ben Franklin | Daniel Morgan | Garrett Morgan | Jane Addams | Mary Martin | Nathan Hale
Bolton | Denison | GW Carver | John Adams | Mary Bethune | New Tech East
Buhrer | Design Lab | Glenville | Jos Gallagher | Max Hayes | New Tech West
Charles Mooney | Dike | Booker | Kenneth Clement | McKinley | Newton Baker
Charles Eliot | Douglas MacArthur | Hannah Gibbons | Loius Agassiz | MC2STEM- GLSC | Oliver Perry
Clara Westropp | East Tech | Harvey Rice | Louisa May Alcott | MC2STEM- GE Lighting | Patrick Henry
Clev. Early College | Facing History | Int’l Newcomers | Luis Munoz | MC2STEM- CSU Rhodes Tower | Paul Dunbar
Cleve School or Architecture | Franklin Roosevelt | Iowa-Maple | Marion Seltzer | Michael White | Riverside
School of the Arts | Garfield | JF Rhodes | Marion-Sterling | Miles Park | Robert Jamison
Sunbeam | Tremont Montessori | Valleyview Boys Academy | Walton | Warner Girls Academy | 
8
These are the schools still up for grabs:

## Slide 9: Roadshow School Assignments
How:
What is the best way to get the message out to your schools?
New tools:
FAQ’s
Updated Website
Access to Workday system
New slides
9

## Slide 10: Reduce Number of Systems: New Hire Systems
Applitrack
esWeb
AS400
New Hire eMail
ERF Form
10
Current Systems (5+)
Future System (1)
Workday

## Slide 11: Automate Processes: Leave Of Absence
Manual
Excel Spreadsheet
Automated
Workday
11

## Slide 12: Better Information: Pay Stubs
No Breakdown of Hours
Current Pay Stub
More Detail
More Options
Workday
12

## Slide 13: Easy to Navigate: Change Personal Information
Many Steps
esWeb
Streamlined Process
Workday
13

## Slide 14: Try It for Yourself
Type in this URL in your browser URL:
https://impl.workday.com/clevelandmetroschools4/login.htmld
Log-in using your CMSD ID .
Use Cleveland123! as the password, if that doesn’t work use your Workday P2 password
You are logged in as yourself in CMSD Workday Training System.
Follow Script and/ or explore on your own.
14