## Slide 1: Workday Support Network
June 2016

## Slide 2: Objectives
  Learn:
  About Workday Training
  About changes to the Time Tracking process
  See a Workday Employee Requisition Demonstration
  Understand Workday roadshow assignments and requirements
  Asked to volunteer for User Acceptance Testing

## Slide 3: High Level Workday Timeline
Users Test
Users Test
Human Resources & Payroll
Finance & Purchasing
Dec 17, 2016
Go-Live
July 1, 2017
Go-Live

## Slide 4: High Level Workday Training Timeline
Support
Human Resources & Payroll
Finance & Purchasing
July 1, 2017
Go-Live
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Train
Train
Support
2016
2017
Train
Performance Evaluations
Managers
Employees
Managers communicate training expectations to team
Managers trained first: Mandatory 4 hour blended training in October
3 hour classroom with required e-learning pre-requisite before class
Optional: Basic Computer Skills class (summer/fall of 2016)
Employees attend mandatory 3 hour Workday training Nov/Dec
Classroom training or e-learning blend with 1:1 skill demo
Dec 17, 2016
Go-Live
Training
Support
Staff Meeting overviews
Classroom Training
Skill Demos
Online Videos
Just in Time Job Aids
On site/Dept point people
FAQs and Tech Tips
Follow Up Activities
Service Desk Support
Human Resources & Payroll Rollout

## Slide 5: End User Training- HR & Payroll
Training includes classroom and online options, customized by role
  “Intro, Demo, Do” approach with employee confirmation of ability at end of class
  Includes hands-on with a computer/ laptop, tablet etc.
Employee class scheduling for Operations team members will be done by Ops Managers.
Employee class scheduling for school-based academic/RSP team members will be done by Principals/Deans.
  Option for strong online learning component.
Employee class scheduling for Central Office/EPC will be done by Workday team.
  Option for strong online learning component
5

## Slide 6: Training Assistants
Some of you will be trained to conduct classroom training.
Some of you will be asked to assist in the classroom.
  Noelle Akins, Workday Training Lead and Instructional Designer, and Jessica Thomas will work with you to coordinate these assignments.
6

## Slide 7: Time Tracking Update
All payroll processes will be in Workday beginning December 17, 2016.
  Including time entry
  Payroll stubs will no longer be mailed
Employees eligible for overtime will clock-in and clock-out using Workday.
  For example: secretaries, bus drivers, custodial staff
  Pay will be based only on time entered including overtime and vacation
7

## Slide 8: Time Tracking Update- Teachers
Employees exempt from overtime will be paid base salary regardless of submitting time in Workday.
  For example: teachers, paraprofessionals, central office employees
  No need to clock-in, clock-out
  Will have to enter total hours worked and submit every other week.
  Exceptions will have to be entered into Workday to be paid. i.e. class coverage, absences
  Additional earnings must be submitted and approved
8

## Slide 9: Roadshow School Assignments
To ensure all schools will receive communications about Workday, you have been assigned specific schools as your responsibility.
Assignments will be placed on Website
Communication (Road Show) about Workday needs to be presented to staff at least monthly
  You will be required to enter dates you presented information to your schools
On-going communication is expected as well
9

## Slide 10: Roadshow School Assignments
Assignment were based on ‘home network’ as much as possible
  For example:
10

## Slide 11: Other Updates
Workday at CMSD web site will be officially kicked off by the Communications Department later this month.
Please check your “clutter” folder for email coming from WorkdayInfo@clevelandmetroschools.org
Need volunteers for User Acceptance Testing in mid July and again in September.
  Need teacher, principal, secretary, bus driver, custodial, cleaner
  You get training early and you follow steps to test Workday to ensure it will work for you and your colleagues
11

## Slide 12
Employee Requisition Demonstration
Ron Koprowski, Workday Project Lead for Talent